## Slide 1: Course: e-Governance Project Lifecycle Day 2: Session 1
Introduction to e-Governance

## Slide 2: Agenda
  Challenges in Government
  Definition of e-Government and e-Governance
  Key objectives and benefits of e-Governance implementation
  Essential Elements of e-Governance projects
  Need for a holistic approach
  e-Governance Project Development lifecycle
  Key outputs at each phase of life cycle

## Slide 3: Today’s Scenario
Interactions with Government
Urban
Citizen
Farmer
Medium
Industry
Large
Business
50 interactions
10 departments
40 interactions
8 departments
120 interactions
20 departments
500+ interactions
100 departments
Can we streamline
these interactions
& enhance
National Productivity
?
Notes: Gobindrajan Committee 2004

## Slide 4: Need for Transformation in Government.. (1/2)
Greater awareness
Better access to information
Expectations of better service levels
Heightened Media
and social activism
Need to attract investment
Efficiency of public sector – key determentant
Citizen
Awareness
Changing
Demographics
Greater
Accountability &
Transparency
Budgetary
Constraints
Competition
for investment
Public sector
reform agenda
Reduced budgets
Difficulty in funding by increasing taxes
Millennium Development Goals
Disinvestment policy
NeGP
Changing
demographic trends (young population)

## Slide 5: Need for Transformation in Government.. (2/2)
New channels to access information and advice
New delivery partners
Rationalise back-office functions
Demonstrate higher quality front-line service
The need to become more citizen-focused
Lower cost and much greater efficiency
Services targeted at particular citizen segments
Improved citizen choice
Demonstrate better value for money
Public Private Partnerships
citizen and market expectations
Growing citizen and market expectations…

## Slide 6: Technology as an enabler in Government reforms
ICTs have been an integral part of many public sector reform agendas and have helped governments successfully in:
    Increasing convenience to the citizens in availing government services
    Increasing speed and quality of service delivery
    Citizen empowerment through access to information and transparency in service delivery
    Reduce corruption
    Cost reduction and revenue growth for government
    Improve compliance with government regulations…..
e-Governance uses Technology as a tool for reforming government

## Slide 7: So what is e-Government?
Definitions (Planning Commission):
It is the transformation of government to provide Efficient, Convenient & Transparent Services to the Citizens & Businesses through Information & Communication Technologies
e-Government is the transformation of public sector internal and external relationship through Internet-enabled operations, information and communication technology in order to optimize government service delivery and governance.
e-Governance or ‘electronic governance’ is basically the application of Information and Communications Technology to the processes of Government functioning in order to bring about ‘Simple, Moral, Accountable, Responsive and Transparent’ (SMART) governance*
paragraph 83, Report of the Working Group on Convergence and e-Governance for The Tenth Five Year Plan (2002-2007), Planning Commission, November, 2001

## Slide 8: Transformation from department oriented to customer oriented…
Pillar 1
Pillar 2
Pillar 3

## Slide 9: Key elements of e-Governance
Watch out for the 4 key business imperatives of e-Government:
Application of Information and Communication Technology and use of electronic delivery channels (e.g. Internet)
Delivers key and tangible business benefits (e.g. enhances revenues)
Involves new operational framework (e.g. processes & organization)
Fosters efficient and effective communication internally and externally
e-Governance is not about the tool (Technology), but about the good governance made possible by using these tools effectively…

## Slide 10: The four pillars of e-Governance
People
Process
Technology
Resources
e-Government
e-Governance is a holistic initiative in which Technology is only a pillar

## Slide 11: What is NOT e-Governance
e-Government is not about ‘e’
but about government !
e-Government is not about Computers & Websites
but about citizens & businesses!
e-Government is not about translating processes
but about transforming processes !

## Slide 12: Government service categories
G2C (Government to Citizen): deals with the relationship between government and citizens. G2C allows citizens to access government information and services instantly, conveniently, from everywhere, by use of multiple channels.
G2B (Government to Business): consists of e-interactions between government and the private sector. The opportunity to conduct online transactions with government reduces red tapism and simplifies regulatory processes.
G2G (Government to Government): Governments depend on other levels of government within the state to effectively deliver services and allocate responsibilities. In promoting citizen-centric service, a single access point to government is the ultimate goal, for which cooperation among different governmental departments and agencies is necessary. G2G facilitates the sharing of databases, resources and capabilities, enhancing the efficiency and effectiveness of processes.
G2E (Government to Employees) : deals with the relationship between the Government and its employees

## Slide 13: Examples of G2C Services
Birth Certificate
Health Care
School Admission
Scholarships
e-Learning
Examination Results
Employment Services
Vehicle Registration
Driver’s License
Passport/Visa
Agriculture
Land Record
Property Registration
Marriage Certificates
Taxes
Utility Services
Municipality Services
Pensions
Insurance
Health Care
Death Certificate
… from cradle to grave

## Slide 14: Examples of G2B services
Close
Expand
Operate
Start-up
Explore
Opportunities
Approvals
Permissions
Registrations
Returns
Taxes
Permits
Compliance
Approvals
Permissions
Project Profiles
Infrastructure
State Support
Approvals
Compliance

## Slide 15: Examples of G2G Services
Workplace
Workflow Automation
Video Conferencing
MIS
Back-office Support
GIS
Productivity
Performance Mgt.
Budget
Treasuries
Planning
e-Assembly
Enhancing internal functions of government is as important a mandate for e-Governance as is G2C and G2B services

## Slide 16: Examples of G2E Services
Human Resources
Recruitment
Training
Establishment
e-Learning
Budget
Finance
Administration
Messaging
Workflow

## Slide 17: Benefits from e-Governance
Enhancing Economic Development
Attract investment
Reduce business burdens
Enable businesses
Develop/attract workforce
Improving Services
Customer satisfaction
Potential savings
Efficient interactions
Increasing Operational Efficiencies
Increase productivity/morale
Share infrastructure cost
Improve process/cycle time
Improving Policy Formulation
Assimilation and decision support
Information gathering and analysis
Redefining Communities
Enable virtual citizen & business communities
Contributor to economic development
Enhancing Citizen Participation
Citizen input/feedback
Information
Campaigns
Securing and Protecting Society
Timely information
Collaborate and interoperate

## Slide 18: Benefits to citizens
Reduced transaction time and elapsed time
Less number of trips to Government offices
Expanded time window and convenient access
Reduced corruption-need for bribes, use of influence
Transparency-clarity on procedures/documents
Less uncertainty in estimating time needed
Fair deal and courteous treatment
Less error prone, reduced cost of recovery
Empowered to challenge action-greater accountability
Levy of use charges

## Slide 19: e-Governance Evolution Model
Information
Interaction
Transaction
Transformation
Publishing of information/ services
Two way transaction between Government and Stakeholders (Citizens , Businesses, Employees)
Collaboration between departments and sharing of services/ information
Seamless services across departments and customized information and services as per citizen’s requirements leading to real time integration
Degree of Change to Business
Role of e-Governance
Enabler
Transformer

## Slide 20
Essential elements of e-Governance projects
Vision and strategy
Business Process Re-engineering
Enterprise Architecture
Software development and IT Infrastructure implementation
Business model
Legal Framework
Change Management
Training and Capacity Building
Project and Program Management
Monitoring & Evaluation…
Essential elements of e-Government projects
IT is only a component

## Slide 21
Why do we need a new approach…
e-Governance projects are complex projects
Software procurement is a new area for government
Terms like Enterprise Architecture, SOA, Digital Rights Management, etc. are not clearly understood
Procurement norms and criteria are different
New business models are required
New legal frameworks are required
Need for a Holistic Approach
Essential to understand the e-Governance Project Lifecycle

## Slide 22: e-Governance Project Lifecycle (eGLC)
1. e-Governance Strategy Development
2. Current State Assessment
3. Future State Definition
4. Implementation approach and sourcing
5. Develop and implement IT system
6. Operate and sustain
Project Management Office/Unit
Change Management and Communications

## Slide 23: e-Governance Project Lifecycle (eGLC)
e-Governance Strategy Development
Current State Assessment
Future State Definition
Implementation approach and sourcing
Develop and implement T system
Operate and sustain
Needs Assessment
Define clear vision & objectives
Prioritization of services and projects
Incorporate domestic and global learnings
Identify institutional structures & capacities for implementation
Define funding requirements
Define monitoring and evaluation approach…
Critical assessment of current business processes and pain areas
Best practices in similar environments
Assess legal framework and current limitations
Assess current ICT systems and their ability to support future plans
Assessment of current capacities at all levels and their preparedness for e-governance..
Process reengineering and to –be process definition
Identity IT enablement opportunities and requirements
Define changes to the legal and regulatory environment
Develop People change and capacity building plan
Develop project awareness and communication requirements…
Define implementation approach and phasing plan (functional and geographic)
Assess detailed funding requirements and business model
Develop vendor evaluation and selection criteria
Develop KPIs and performance levels for services and systems
Develop RFP
Bid evaluation and vendor selection
Definition of detailed functional and technical requirements
System design and development
Software quality assurance, acceptance testing and auditing
Training and capacity building
Change management and project communications
Project documentation
Project go-live
System operations and maintenance
Software change management
Rollout services and systems (functionality and geography)
Objectives and benefits evaluation and reinforcement
Sustained change, capacity building and communications..

## Slide 24: e-Governance Project Lifecycle (eGLC)
E-Governance Strategy Development
2. Current State Assessment
3. Future State Definition
4. Implementation approach and sourcing
5. Develop and implement IT system
6. Operate and sustain
Project Management Office/Unit
Change Management and Communications
??

## Slide 25: e-Governance Project Lifecycle (eGLC)
  Needs Assessment
  Define clear vision & objectives
  Prioritization of services and projects
  Incorporate domestic and global learnings
  Identify institutional structures & capacities for implementation
  Define funding requirements
  Define monitoring and evaluation approach…
Phase 1: e-Governance Strategy Development
Key Activities

## Slide 26: e-Governance Project Lifecycle (eGLC)
  e-Governance Strategy development typically includes:
  Assessment of department functions and services
  Services listing and prioritization based on vision and objectives
  Identification of projects for achieving the vision and objectives and prioritization of projects
  Definition of expected benefits, outputs and outcomes
  Definition of implementation roadmap and timelines
  Definition of institutional structures required, including roles and responsibilities for implementation of identified projects
  Assessment of funding requirements for implementation of strategy
  Risk assessment and mitigation measures definition…
  Monitoring & Evaluation framework
Phase 1: Vision & Strategy Development
e-Governance Strategy

## Slide 27: e-Governance Project Lifecycle (eGLC)
1. Vision & Strategy Development
2. Current State Assessment
3. Future State Definition
4. Implementation approach and sourcing
5. Develop and implement IT system
6. Operate and sustain
Project Management Office/Unit
Change Management and Communications
??

## Slide 28: e-Governance Project Lifecycle (eGLC)
To perform an in-depth assessment of business functions and services identified for coverage under e-Governance project to understand:
    current approach for performing the business functions and service delivery
    the key challenges and to identify improvement areas
    stakeholder needs and expectations
    good practices and learnings from similar implementations in similar domains
    current systems (IT) implemented in the department, coverage and gaps
    organization structures and people capacities etc
Phase 2: Current State Assessment

## Slide 29: e-Governance Project Lifecycle (eGLC)
Phase 2: Current State (As-Is) Assessment
As-Is Assessment is carried out along the following dimensions:
IT Systems
As-Is Assessment
Business Processes
People

## Slide 30: e-Governance Project Lifecycle (eGLC)
Phase 2: Current State Assessment
Key Outputs/Deliverables
Process maps
Pain points
Initial improvement areas
Stakeholder needs
As-Is Processes
IT Systems
Scope and functionality
Strengths and gaps
IT Infrastructure (network, security, data center)..
As-Is IT Environment
Organizational structures
Roles and responsibilities
Capacities and skill sets
Change barriers..
As-Is People Environment

## Slide 31: e-Governance Project Lifecycle (eGLC)
1. Vision & Strategy Development
2. Current State Assessment
3. Future State Definition
4. Implementation approach and sourcing
5. Develop and implement IT system
6. Operate and sustain
Project Management Office/Unit
Change Management and Communications
??

## Slide 32: e-Governance Project Lifecycle (eGLC)
To define how the identified business functions and services shall be performed going forward
To define the new business processes
To define IT solutions and services for automation of new business processes
To define people change management, capacity building and communication requirements for project implementation
Phase 3: Define Future State (To-be definition)

## Slide 33: e-Governance Project Lifecycle (eGLC)
To-be definition is performed along the following dimensions:
IT Systems
To-be Definition
Business Processes
People
Phase 3: Define Future State (To-be definition)

## Slide 34: e-Governance Project Lifecycle (eGLC)
Key Outputs/Deliverables
To-be business processes
New process KPIs/metrics
Changes to the legal and policy environment
To-be Processes
Functional Architecture and Requirements specifications
Enterprise Architecture covering Application, data, network, security, data center architecture
Data digitization and migration strategy
SLAs
To-be IT Environment
Institutional structures needed for project implementation
Training and Capacity building plan
Change Management Plan
Communications Management Plan
To-be People Environment
Phase 3: Define Future State (To-be definition)

## Slide 35: e-Governance Project Lifecycle (eGLC)
1. Vision & Strategy Development
2. Current State Assessment
3. Future State Definition
4. Implementation approach and sourcing
5. Develop and implement IT system
6. Operate and sustain
Project Management Office/Unit
Change Management and Communications
??

## Slide 36: e-Governance Project Lifecycle (eGLC)
Implementation Approach and Plan
Business Model Definition
RFP and Contract Development
Vendor Evaluation and Selection
Key Activities
Phase 4: Implementation approach and sourcing

## Slide 37: e-Governance Project Lifecycle (eGLC)
Implementation Approach and Plan
Business Model Definition
RFP and Contract Development
Vendor Evaluation and Selection
Key Outputs/Deliverables
Phase 4: Implementation approach and sourcing
  Implementation Approach and Plan
  Implementation timelines
  Identification of key stakeholders and their roles and responsibilities
  Monitoring and Evaluation (M & E) Plan
  Project investments and costs
  Business/implementation model
  Payment terms
  SLAs
  Procurement approach
  Request for Proposals (RFP)
  Contract Documents/Agreements
  Pre-bid minutes and clarifications
  Vendor evaluation reports
  Vendor (s) identification
  Signed contract documents

## Slide 38: e-Governance Project Lifecycle (eGLC)
1. Vision & Strategy Development
2. Current State Assessment
3. Future State Definition
4. Implementation approach and sourcing
5. Develop and implement IT system
6. Operate and sustain
Project Management Office/Unit
Change Management and Communications
??

## Slide 39: e-Governance Project Lifecycle (eGLC)
Phase 5: Develop and Implement IT System
Requirement Specification
Deployment
Testing
Construction (development or coding)
System Design

## Slide 40: e-Governance Project Lifecycle (eGLC)
1. Vision & Strategy Development
2. Current State Assessment
3. Future State Definition
4. Implementation approach and sourcing
5. Develop and implement IT system
6. Operate and sustain
Project Management Office/Unit
Change Management and Communications
??

## Slide 41: e-Governance Project Lifecycle (eGLC)
1. Vision & Strategy Development
2. Current State Assessment
3. Future State Definition
4. Implementation approach and sourcing
5. Develop and implement IT system
6. Operate and sustain
Project Management Office/Unit
Change Management and Communications
??

## Slide 42: e-Governance Project Lifecycle (eGLC)
  Composition:
      Consists of management and operations team from Government with experts/support staff from private sector entities
      Reports to project leadership team for seeking necessary guidance and support
      To be intact throughout the project lifecycle till successful stabilization of the systems and operations
      Size of team, roles and responsibilities may vary from phase to phase
  Objectives
      To provide direction and to manage the project through out the lifecycle
      To ensure project development and implementation inline with the overall vision and objectives
      To operationalise the project strategy inline with the defined timelines
      To ensure application of learnings and best practices across initiatives/geographies/ functions
      Coordinate, monitor and track the project activities…..
Project Management Office/Unit

## Slide 43: e-Governance Project Lifecycle (eGLC)
1. Vision & Strategy Development
2. Current State Assessment
3. Future State Definition
4. Implementation approach and sourcing
5. Develop and implement IT system
6. Operate and sustain
Project Management Office/Unit
Change Management and Communications
??

## Slide 44: e-Governance Project Lifecycle (eGLC)
  Generally is driven by Project Management Office/Unit
  Objective is to address and manage the ‘people’ related aspects in the project implementation including:
      Managing the people change in terms of addressing the resistance
      Managing people resistance to change
      Communicating the project vision, objectives and benefits to all the stakeholders
      To build skill sets and capacities across various levels in the organization to adopt new processes and systems
Change Management and Communications