## Slide 1: Challenges & Key Success Factors for e-Gov Projects By Dr. Ashwini Kumar Sharma, MD, NIELIT
<number>

## Slide 2
Millions of citizens spend time attempting to access Government services that should be rightfully theirs
<number>
Notes: <number>

## Slide 3: The Issue
Interactions with Government
Urban
Citizen
Farmer
Medium
Industry
Large
Business
50 interactions
10 departments
40 interactions
8 departments
120 interactions
20 departments
500+ interactions
100 departments
Can we streamline
these interactions
& enhance
National Productivity
?

## Slide 4: Success & Failure Rate
35 % of eGov projects are total
failures
  Initiatives not implemented
  Initiatives abandoned immediately
50% of eGov projects are partial failures
  Main stated goals not achieved
  Initial success but failure after an year
  Success for one group but failure for others
15% of eGov projects are successes
  All stakeholders benefited
  No adverse results
<number>
Most Failures are
rooted in
improper
Project Development
&
Project Management
We need an
effective
institutional mechanism
to improve
Success Rate

## Slide 5
<number>

## Slide 6
Low return on investment (value in terms of reduction in service delivery timelines, administrative burden, improvement in SLA’s, quality of service…..)
Failure in meeting defined project objectives (if any are defined)
Poor quality of the product & services (performance of product and vendor)
Vendor lock-in
And many more…
CHALLENGES IN CURRENT ENVIRONMENT - 2 (e-Government Projects)
Notes: <number>

## Slide 7: SOME KEY FACTORS CONTRIBUTING TO CURRENT ENVIRONMENT
Project design incompatible with current readiness and environment
Least time spent by the organizations in planning and design
Lack of clear and measurable project goals, objectives and anticipated benefits
Larger emphasis on IT enablement with minimal focus on business benefits
Minimal focus on key project enablers (GPR, people change, capacity building..)
Minimal focus on project and systems quality assurance
Poor communication to the stakeholders and users on objectives and benefits
Inadequate resources for project (people and funding)
Lack of capacities to conceptualize and manage e-governance projects
Senior leadership attention towards e-Governance initiatives is minimal – often regarded as a low priority.
Lack of stable project and permanent leadership with managerial powers to drive projects
Notes: <number>

## Slide 8: NEED FOR A MORE ROBUST APPROACH FOR E-GOVERNANCE
TO SUPPORT GOVERNMENT OR PUBLIC SECTOR ORGANIZATIONS TO:
Get it right first time
Orient project designs with customer focus and needs
Achieve heightened focus on business and stakeholder benefits
Prioritization of requirements in line with business and stakeholder needs
Support in adoption of best practices and right approach at each phase
Manage the private sector participation and project delivery to the results
Phased implementation with minimal impact and maximum results to stakeholders
Notes: <number>

## Slide 9: 4 Questions to be addressed
Process
People
Technology
Resources
Four Pillars
Transparency
Efficiency
Accountability
Front End – Citizens interact with Government
Back End – Working within Government
<number>
WHAT do we want to Achieve ?
HOW do we want to Implement ?
WITH WHAT resources ?
WHO will be responsible ?
Government Transformation
Citizens | Businesses | Government | Others
Responsiveness
e-Government e-Governance Framework
Participation
Connected

## Slide 10: 4 Questions to be addressed for eGov Projects
WHAT do we want to Achieve ?
Q#1
HOW do we want to Implement ?
Q#2
Objectives, Services, Service Levels, Outcomes
Technology, Process, Delivery Channels
WHO will be responsible ?
Q#4
Procurement, Training, Change Mgmt, O & M, Assessment
WITH WHAT resources ?
Q#3
Business Model, Service Charges, PPP
Notes: <number>

## Slide 11: Approach to be adopted
Scale
Fast
Start
Small
Notes: <number>

## Slide 12: Process Transformation
<number>
Process
People
Technology
Resources
e-Government

## Slide 13: There is space for e-Government …
<number>
..wherever we see symptoms of Poor Governance
Process : message # 1
.. Air of Mystification, Long Queues, Multiple Visits …

## Slide 14: Service is Paramount
<number>
Process is subordinate.
Process : message # 2
Focus on Services, Service Levels

## Slide 15: Don’t TRANSLATE a process
<number>
TRANSFORM a process !
Simplify, Remove non-value steps,
Minimize manual interventions, Change Acts/Manuals…
Process : message # 3

## Slide 16: Consult Stakeholders .. Internal, External
<number>
Otherwise, your design can be off the mark
Process : message # 4

## Slide 17: Parallel runs ensure failure of e-Government efforts
<number>
Manual Systems overtake Digital Systems
Process: message # 5
Kill inefficient alternatives

## Slide 18: Transforming People
<number>
Process
People
Technology
Resources
e-Government

## Slide 19: e-Government is
<number>
… For the People, with the People, & by the People
People : message # 1
.. Inform them, Involve them and Incentivize adoption

## Slide 20: Invest Time in Project Development
<number>
People : message # 2
Conceptualize, Architect, Design

## Slide 21: Replicate where ever possible …do not re-invent the wheel
<number>
Not only : processes, technology, business model …but more important the spirit of the people driving the project
People : message # 3

## Slide 22: Leadership is Critical to Success
<number>
Leaders can .. Create Vision .. Prioritize .. Take Hard Decisions
People : message # 4

## Slide 23: Build Internal Capacity - Competencies within Departments
<number>
People : message # 5
At Project & Program levels

## Slide 24: Capacity Needs
<number>
Leadership & Vision
Program Development
Program Management
Project Development
Project Management
Policy Formulation
Committing Resources
Taking hard decisions
Preparing Roadmaps
Prioritization
Frameworks, Guidelines
Monitoring Progress
Inter-agency Collaboration
Funds Management
Capacity Management
Conceptualization
Architecture
Definition (RFP, SLA…)
Bid Process Management
Project Monitoring
Quality Assurance

## Slide 25: The most pervasive issues
<number>
People
Capacity Building
Conceptualization Stage
Vision, Objectives
Services & Outcomes
DPR
Design Stage
Process Re-engineering
Architecture
Business Model
Implementation Stage
Project Management
Development & Testing
Change Management
Post- Implementation Stage
SLA Management
Assessment
Enhancement

## Slide 26: Build long term Capacities… e-Gov Champions
<number>
People : message # 6
Invest in long term training programs Identify the right employees to be trained

## Slide 27: Managing Technology
<number>
Process
People
Technology
Resources
e-Government

## Slide 28: Design Systems for Scalability Reliability Security
<number>
Technology : message # 1
You are dealing with citizens & businesses

## Slide 29: Focus on User Experience
<number>
Design a Delivery Channel Strategy
Technology : message # 2

## Slide 30: Managing Resources
<number>
Process
People
Technology
Resources
e-Government

## Slide 31: Sustainability is a Key Concern
<number>
Design an Implementation Model for Sustainability ... - Financial - Organizational - Legal - Technological
Resources : message # 1

## Slide 32: User Charges can be a powerful resource
<number>
Ensure Sustainability & Value for Money
Resources : message # 2

## Slide 33: Explore Public Private Partnership
<number>
Combine Efficiency & Customer Orientation with Accountability
Develop Service Levels
Resources: message # 3

## Slide 34: Conclusion
e-Government rests on 4 pillars
    Process
    People
    Technology
    Resources
Transformation is critical in e-Governance
Capacity building is essential
Leadership - Political support and
Administrative will is essential
<number>

## Slide 35
Thank you
“There are no uninteresting things, There are only uninterested people"
e-Governance is a journey, Not the destination….
(md@nielit.in)
<number>