## Slide 1
e-Governance Project Life Cycle
By
Dr. Ashwini Kumar Sharma,
M D, NIELIT,
DeitY, GoI
Notes: <number>

## Slide 2: Government & e-Government
Government: An organization that has the power to make and enforce laws for a certain territory.
e-Government:
  Short for electronic government, also known as e-gov, digital government, online government, or connected government.
  Is a digital interaction between
    Government and citizens (G2C)
    Government and businesses/ e-Commerce (G2B)
    Between government agencies (G2G)
  Digital interaction consists of governance, information and communication technology (ICT), business process re-engineering (BPR), and e-citizen at all levels of government (city, state, national, and international).

## Slide 3: Essence of Good Governance
Least Governance
Deregulation
Right-Sizing
Partnership
Customer-centric
Governance
Service-centricity
Efficiency
Transparency
Participative
Governance
Inclusion
Communication
Consultation

## Slide 4: eGovernance in India
e-Governance in India has steadily evolved from computerization of Government Departments to initiatives that encapsulate the finer points of Governance, such as citizen centricity, service orientation and transparency.
Lessons from previous e-Governance initiatives have played an important role in shaping the progressive e-Governance strategy of the country.
Programme, approach has the potential of enabling huge savings in costs through sharing of core and support infrastructure, enabling interoperability through standards, and of presenting a seamless view of Government to citizens.

## Slide 5: National eGovernance Plan (NeGP)

## Slide 6: 7 Steps in Implementation
Conceptualize
1
Architect
2
Develop
3
Pilot
4
Rollout
5
Evaluate
6
Enhance
7

## Slide 7: e-Governance Project Life Cycle (eGLC)
1. Vision & Strategy Development
2. Current State Assessment
3. Future State Definition
4. Implementation approach and sourcing
5. Develop and implement IT system
6. Operate and sustain
Project Management Office/Unit
Change Management and Communications
Notes: <number>

## Slide 8: e-Governance Project Life Cycle (eGLC)
Vision & Strategy Development
2. Current State Assessment
3. Future State Definition
4. Implementation approach and sourcing
5. Develop and implement IT system
6. Operate and sustain
Project Management Office/Unit
Change Management and Communications
??
Notes: <number>

## Slide 9: e-Governance Project Life Cycle (eGLC)
  Needs Assessment
  Define clear vision & objectives
  Prioritization of services and projects
  Incorporate domestic and global learnings
  Identify institutional structures & capacities for implementation
  Define funding requirements
  Define monitoring and evaluation approach…
PHASE 1: VISION & STRATEGY DEVELOPMENT
KEY ACTIVITIES
Notes: <number>

## Slide 10: e-Governance Project Life Cycle (eGLC)
  Assessment of department functions and services
  Services listing and prioritization based on vision and objectives
  Identification of projects for achieving the vision and objectives and prioritization of projects
  Definition of expected benefits, outputs and outcomes
  Definition of implementation roadmap and timelines
  Definition of institutional structures required, including roles and responsibilities for implementation of identified projects
  Assessment of funding requirements for implementation of strategy
  Risk assessment and mitigation measures definition…
  Monitoring & Evaluation framework
Phase 1: Vision & Strategy Development Typically Includes:
Notes: <number>

## Slide 11: e-Governance Project Life Cycle (eGLC)
1. Vision & Strategy Development
2. Current State Assessment
3. Future State Definition
4. Implementation approach and sourcing
5. Develop and implement IT system
6. Operate and sustain
Project Management Office/Unit
Change Management and Communications
??
Notes: <number>

## Slide 12: e-Governance Project Life Cycle (eGLC)
To perform an in-depth assessment of business functions and services identified for coverage under e-Governance project to understand:
    Current approach for performing the business functions and service delivery
    The key challenges and to identify improvement areas
    Stakeholder needs and expectations
    Good practices and learnings from similar implementations in similar domains
    Current systems (IT) implemented in the department, coverage and gaps
    Organization structures and people capacities etc
PHASE 2: CURRENT STATE ASSESSMENT
Notes: <number>

## Slide 13: e-Governance Project Life Cycle (eGLC)
PHASE 2: CURRENT STATE (AS-IS) ASSESSMENT
As-Is Assessment is carried out along the following dimensions:
PEOPLE
TECHNOLOGY
PROCESS
Notes: <number>

## Slide 14: e-Governance Project Life Cycle (eGLC)
PHASE 2: CURRENT STATE (AS-IS) ASSESSMENT
As-Is Assessment is carried out along the following dimensions:
Notes: <number>

## Slide 15: e-Governance Project Life Cycle (eGLC)
PHASE 2: CURRENT STATE ASSESSMENT
KEY OUTPUTS/DELIVERABLES
Process maps
Pain points
Initial improvement areas
Stakeholder needs
As-Is Processes
IT Systems
Scope and functionality
Strengths and gaps
IT Infrastructure (network, security, data center)..
As-Is IT Environment
Organizational structures
Roles and responsibilities
Capacities and skill sets
Change barriers..
As-Is People Environment
Notes: <number>

## Slide 16: e-Governance Project Life Cycle (eGLC)
1. Vision & Strategy Development
2. Current State Assessment
3. Future State Definition
4. Implementation approach and sourcing
5. Develop and implement IT system
6. Operate and sustain
Project Management Office/Unit
Change Management and Communications
??
Notes: <number>

## Slide 17: e-Governance Project Lifecycle (eGLC)
To define how the identified business functions and services shall be performed going forward
To define the new business processes
To define IT solutions and services for automation of new business processes
To define people change management, capacity building and communication requirements for project implementation
PHASE 3: DEFINE FUTURE STATE (TO-BE DEFINITION)
Notes: <number>

## Slide 18: e-Governance Project Life Cycle (eGLC)
To-be definition is performed along the following dimensions:
PHASE 3: DEFINE FUTURE STATE (TO-BE DEFINITION)
Notes: <number>

## Slide 19: e-Governance Project Life Cycle (eGLC)
KEY OUTPUTS/DELIVERABLES
To-be business processes
New process KPIs/metrics
Changes to the legal and policy environment
To-be Processes
Functional Architecture and Requirements specifications
Enterprise Architecture covering Application, data, network, security, data center architecture
Data digitization and migration strategy
SLAs
To-be IT Environment
Institutional structures needed for project implementation
Training and Capacity building plan
Change Management Plan
Communications Management Plan
To-be People Environment
PHASE 3: DEFINE FUTURE STATE (TO-BE DEFINITION)
Notes: <number>

## Slide 20: e-Governance Project Life Cycle (eGLC)
1. Vision & Strategy Development
2. Current State Assessment
3. Future State Definition
4. Implementation approach and sourcing
5. Develop and implement IT system
6. Operate and sustain
Project Management Office/Unit
Change Management and Communications
??
Notes: <number>

## Slide 21: e-Governance Project Life Cycle (eGLC)
Implementation Approach and Plan
Business Model Definition
RFP and Contract Development
Vendor Evaluation and Selection
KEY ACTIVITIES/OUT PUTS/DELIVERABLES
PHASE 4: IMPLEMENTATION APPROACH AND SOURCING
  Implementation Approach and Plan
  Implementation timelines
  Identification of key stakeholders and their roles and responsibilities
  Monitoring and Evaluation (M & E) Plan
  Project investments and costs
  Business/implementation model
  Payment terms
  SLAs
  Procurement approach
  Request for Proposals (RFP)
  Contract Documents/Agreements
  Pre-bid minutes and clarifications
  Vendor evaluation reports
  Vendor (s) identification
  Signed contract documents
Notes: <number>

## Slide 22: e-Governance Project Life Cycle (eGLC)
1. Vision & Strategy Development
2. Current State Assessment
3. Future State Definition
4. Implementation approach and sourcing
5. Develop and implement IT system
6. Operate and sustain
Project Management Office/Unit
Change Management and Communications
??
Notes: <number>

## Slide 23: e-Governance Project Life Cycle (eGLC)
PHASE 5: DEVELOP AND IMPLEMENT IT SYSTEM
Requirement Specification
Deployment
Testing
Construction (development or coding)
System Design
SOFTWARE DEVELOPMENT LIFE CYCLE
System design and development
Software quality assurance, acceptance testing and auditing
Training and capacity building
Change management and project communications
Definition of detailed functional and technical requirements
Project documentation
Project go-live
Notes: <number>

## Slide 24: e-Governance Project Life Cycle (eGLC)
1. Vision & Strategy Development
2. Current State Assessment
3. Future State Definition
4. Implementation approach and sourcing
5. Develop and implement IT system
6. Operate and sustain
Project Management Office/Unit
Change Management and Communications
??
Notes: <number>

## Slide 25: e-Governance Project Life Cycle (eGLC)
KEY ACTIVITIES
PHASE 6: OPERATE AND SUSTAIN
System operations and maintenance
Software change management
Rollout services and systems (functionality and geography)
Objectives and benefits evaluation and reinforcement
Sustained change, capacity building and communications..
Notes: <number>

## Slide 26: e-Governance Project Lifecycle (eGLC)
1. Vision & Strategy Development
2. Current State Assessment
3. Future State Definition
4. Implementation approach and sourcing
5. Develop and implement IT system
6. Operate and sustain
Project Management Office/Unit
Change Management and Communications
??
Notes: <number>

## Slide 27: e-Governance Project Lifecycle (eGLC)
  OBJECTIVES
      To provide direction and to manage the project through out the lifecycle
      To ensure project development and implementation inline with the overall vision and objectives
      To operationalise the project strategy inline with the defined timelines
      To ensure application of learnings and best practices across initiatives/geographies/ functions
      Coordinate, monitor and track the project activities…..
  COMPOSITION:
      Consists of management and operations team from Government with experts/support staff from private sector entities
      Reports to project leadership team for seeking necessary guidance and support
      To be intact throughout the project lifecycle till successful stabilization of the systems and operations
      Size of team, roles and responsibilities may vary from phase to phase
PROJECT MANAGEMENT OFFICE/UNIT
Notes: <number>

## Slide 28: e-Governance Project Lifecycle (eGLC)
1. Vision & Strategy Development
2. Current State Assessment
3. Future State Definition
4. Implementation approach and sourcing
5. Develop and implement IT system
6. Operate and sustain
Project Management Office/Unit
Change Management and Communications
??
Notes: <number>

## Slide 29: e-Governance Project Lifecycle (eGLC)
  Generally is driven by Project Management Office/Unit
  Objective is to address and manage the ‘people’ related aspects in the project implementation including:
        Managing the people change in terms of addressing the resistance
        Managing people resistance to change
        Communicating the project vision, objectives and benefits to all the stakeholders
        To build skill sets and capacities across various levels in the organization to adopt new processes and systems
CHANGE MANAGEMENT AND COMMUNICATIONS
Notes: <number>

## Slide 30: e-Governance Project Lifecycle (eGLC)
e-Governance Strategy Development
Current State Assessment
Future State Definition
Implementation approach and sourcing
Develop and implement IT system
Operate and sustain
Needs Assessment
Define clear vision & objectives
Prioritization of services and projects
Incorporate domestic and global learnings
Identify institutional structures & capacities for implementation
Define funding requirements
Define monitoring and evaluation approach…
Critical assessment of current business processes and pain areas
Best practices in similar environments
Assess legal framework and current limitations
Assess current ICT systems and their ability to support future plans
Assessment of current capacities at all levels and their preparedness for e-governance..
Process reengineering and to –be process definition
Identity IT enablement opportunities and requirements
Define changes to the legal and regulatory environment
Develop People change and capacity building plan
Develop project awareness and communication requirements…
Define implementation approach and phasing plan (functional and geographic)
Assess detailed funding requirements and business model
Develop vendor evaluation and selection criteria
Develop KPIs and performance levels for services and systems
Develop RFP
Bid evaluation and vendor selection
Definition of detailed functional and technical requirements
System design and development
Software quality assurance, acceptance testing and auditing
Training and capacity building
Change management and project communications
Project documentation
Project go-live
System operations and maintenance
Software change management
Rollout services and systems (functionality and geography)
Objectives and benefits evaluation and reinforcement
Sustained change, capacity building and communications..
Notes: <number>

## Slide 31: eGLC vs Software Development Lifecycle (SDLC)
SDLC
  focuses activities performed at each stage of a software development
  Methodology used from the conception phase through to the delivery
  Focuses on technical artifacts and right approach for software design, development , implementation and management
  Focuses on technical and process related aspects of software
  Focuses Software Quality Assurance to get the end product inline with defined requirements
eGLC
  SDLC is an integral part and only a component of eGLC
  eGLC focuses on business and stakeholder needs and priorities
  Outcomes and benefits oriented approach
  All encompassing with focus on other critical enablers (GPR, people, legal, M & E..)
Notes: <number>

## Slide 32: How different is e-Government Life Cycle from SDLC?
e-Government Project Life Cycle
e-Governance Strategy Development
Current State Assessment
Future State Definition
Implementation approach and sourcing
Develop and implement IT system
Operate and Sustain
Software Development Life Cycle
Requirement Specification
Deployment
Testing
Construction (development or coding)
System Design
Notes: <number>

## Slide 33
THANKS
md@nielit.in
Notes: <number>